Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

Project Name: Tableau Projects – Data Visualization & Analytics

Date: 19 July 2026

# Product Backlog, Sprint Schedule, and Estimation

The backlog below breaks the project into two sprints, following an Epic → User Story → Story Point structure.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a developer, I can gather data from various sources (Excel, Google Sheets, Cloud Servers) so that I have raw data to work with. | 2 | High |  |
| Sprint-1 |  | USN-2 | As a developer, I can load the collected data into Tableau so that it is available for analysis. | 1 | High |  |
| Sprint-1 | Data Preparation | USN-3 | As a developer, I can handle missing values in the dataset so that the data is clean and reliable for analysis. | 3 | High |  |
| Sprint-1 |  | USN-4 | As a developer, I can create calculated fields so that I can derive new insights from the raw data. | 3 | Medium |  |
| Sprint-1 |  | USN-5 | As a developer, I can handle inconsistencies in the data so that the dataset is standardized. | 3 | Medium |  |
| Sprint-2 | Data Visualization | USN-6 | As a user, I can view a bar chart so that I can compare values across categories. | 2 | High |  |
| Sprint-2 |  | USN-7 | As a user, I can view a pie chart so that I can see the proportion of each category. | 2 | Medium |  |
| Sprint-2 |  | USN-8 | As a user, I can view a line chart so that I can track trends over time. | 2 | Medium |  |
| Sprint-2 |  | USN-9 | As a user, I can view a map visualization so that I can see the geographic distribution of data. | 4 | High |  |
| Sprint-2 | Dashboard | USN-10 | As a user, I can view an interactive dashboard so that I can explore multiple visualizations together. | 5 | High |  |
| Sprint-2 | Story | USN-11 | As a user, I can view a data story so that I can understand the narrative behind the analysis. | 5 | Medium |  |

Total Story Points – Sprint 1 = 2 + 1 + 3 + 3 + 3 = 12

Total Story Points – Sprint 2 = 2 + 2 + 2 + 4 + 5 + 5 = 20

# Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 |  |  |  | 12 |  |
| Sprint-2 | 20 |  |  |  | 20 |  |

## Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 12 + 20 = 32

Number of Sprints = 2

Velocity = 32 / 2 = 16 Story Points per Sprint

The team's velocity is 16 Story Points per Sprint.

## Burndown Chart

A burndown chart is a graphical representation of work left to do versus time. It is commonly used in agile methodologies such as Scrum, and can be applied to any project with measurable progress over time.